Project Schedule and Milestones

Smart Campus Support Application

# Project Schedule

The project schedule divides the work into planning, design, development, testing and final review. Internal deadlines are set before the final submission date so the team has time to check and correct the work.

| Date | Stage | Main Activities | Output / Milestone |
| --- | --- | --- | --- |
| 31 Aug - 4 Sep | Project setup and planning | Confirm charter, scope, roles, shared files and project board. | Project baseline confirmed |
| 5 - 11 Sep | Detailed planning | Prepare WBS, schedule, milestones, resource plan and communication plan. | Planning documents completed |
| 12 - 18 Sep | Design and technical planning | Review wireframes, page structure, development tasks and database requirements. | Design and technical plan completed |
| 19 - 25 Sep | Sprint 1 | Develop basic website structure, login screen, dashboard and navigation. | Core website prototype |
| 26 Sep - 2 Oct | Sprint 2 | Develop announcements, events, campus map/search and support services. | Main features completed |
| 3 - 6 Oct | Sprint 3 | Connect main features, improve responsive design and complete basic testing. | Integrated prototype |
| 7 - 8 Oct | Final review | Review project documents, test the prototype and complete team reflection. | Submission package ready |
| 9 Oct | Submission | Complete final check and submit Assessment 2. | Assessment submitted |

# Major Milestones

| Milestone | Description | Target Date |
| --- | --- | --- |
| M1 | Charter and scope confirmed | 4 September 2026 |
| M2 | WBS, schedule and resource plan completed | 11 September 2026 |
| M3 | Design and technical planning completed | 18 September 2026 |
| M4 | Core website prototype completed | 25 September 2026 |
| M5 | Main website features completed | 2 October 2026 |
| M6 | Testing and final review completed | 8 October 2026 |
| M7 | Assessment 2 submitted | 9 October 2026 |

# Schedule Monitoring

The project manager will review progress during team meetings and update the project board when tasks move between To Do, In Progress, Review and Done. If a task is delayed, the team will discuss the reason and adjust the task owner or internal deadline where necessary.