Resource Allocation Plan

Smart Campus Support Application

# Purpose

The resource allocation plan identifies the people, tools and shared resources needed for the project. Work is allocated according to each team member's agreed role so responsibilities remain clear.

| Team Member | Role | Allocated Work | Main Tools |
| --- | --- | --- | --- |
| Ujen Shrestha | Project Manager | Charter, schedule, milestones, resources, communication, project board, progress tracking and final coordination. | Google Drive, WhatsApp, Trello/Planner, Microsoft Word/Excel |
| Mannu Lama | Requirements & Systems Engineer | Scope statement, requirements, risk register, governance, compliance and security planning. | Google Drive, Word, requirements documents |
| Subham Chaudhary Tharu | Developer | Technical setup, front-end/back-end development, database work, integration and testing. | VS Code, GitHub, browser testing tools, selected database |
| Sujal Acharya | UI/UX Designer | Wireframes, page layouts, responsive design, usability and accessibility review. | Figma or equivalent design tool |

# Shared Project Resources

| Resource | Use |
| --- | --- |
| Google Drive | Shared storage for the latest project documents and artefacts. |
| WhatsApp | Quick team communication and reminders. |
| Trello / Microsoft Planner | Task allocation, due dates and progress tracking. |
| GitHub | Version control and storage for website source code. |
| Figma | Wireframes and interface design. |
| VS Code | Website development. |
| Database Platform | Stores approved application information such as announcements, events and support services. Final platform will be confirmed by the developer. |
| Test Devices / Browsers | Check desktop and mobile responsiveness and basic usability. |

# Resource Management

Each team member is responsible for completing the work assigned to their role and keeping shared files up to date. The project manager will monitor workload during team meetings. If one member has too much work or cannot complete a task on time, the team can redistribute supporting tasks while keeping the main role responsibilities unchanged.

# Budget Allocation

| Budget Area | Estimated Cost |
| --- | --- |
| Development and technical work | AUD 2,500 |
| UI/UX design | AUD 700 |
| Testing and quality checks | AUD 500 |
| Hosting, database and software tools | AUD 700 |
| Contingency | AUD 600 |
| Total | AUD 5,000 |